beDots LLC

Security Requirements Checklist

Port of Duqm (PODC) — Annexure A, Section 3.8
Products: (1) Website  |  (2) e-Services Portal

CONFIDENTIAL

Source: Annexure A - Scope of Work - Final (RFQ No. 11362), Section 3.8 Security. Verified for CodeIgniter 4 port_of_duqum application on 5 August 2026. Status: checked only where implemented in application; server/legal/provider rows marked N/A or left Pending. Current-release deferrals: email activation evidence, SMS OTP, and payment.

A. Common Security Obligations (Both Products)

These apply to both the public Website and the e-Services Portal before go-live.

| # | Security Requirement | Status | Evidence / Remarks | Owner |
| --- | --- | --- | --- | --- |
| 3.8 | Provide a detailed security plan explaining how the product and its content will be protected from hacking and unauthorized use. | ☑ Done | Application design evidence added: documentation/APPLICATION_SECURITY_DESIGN.md; also see SECURITY_COMPLIANCE_REPORT.md and PRODUCTION_SECURITY_RUNBOOK.md. | Supplier app lead |
| 3.8 | Supplier accountability accepted for any breach caused by coding weaknesses. | ☒ N/A | Commercial/legal accountability clause; not an application-code control. Requires PODC/supplier contract or SLA evidence. | PODC legal / supplier |
| 3.8 | Provide a suitable security test scenario and execute security testing before go-live. | ☐ Pending | Current-release test scenario added: documentation/CURRENT_RELEASE_SECURITY_TEST_SCENARIO.md. Automated contracts can be run now; independent DAST/pen-test/go-live report still required. | Supplier security / PODC |

B. Product 1 — Website Security Checklist (Section 3.8.1)

Covers the public CMS website (content, forms, newsletter, SEO site, admin panel). Includes WordPress-specific hardening where applicable to the CMS stack.

| # | Security Requirement | Status | Evidence / Remarks | Owner |
| --- | --- | --- | --- | --- |
| 3.8.1-1 | HSTS, HTTPS and SSL Security: Install SSL/TLS certificate; enable HTTPS site-wide; enable HSTS; encrypt all transmitted data including cookies. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-2 | Cookie Hijacking Protection: Protect user session cookies from unauthorized access and misuse (Secure, HttpOnly, SameSite). | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-3 | User Access Control: Assign roles and permissions (authority matrix) to prevent unauthorized CMS/admin access. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-4 | Account Lockout: Implement lockout policies to prevent brute-force attacks on login. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-5 | Strong Passwords: Enforce complex/unique password policies for all accounts including administrators. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-6 | Secure Authentication (MFA): Implement SMS OTP-based MFA (Oman numbers only; PODC iBulk SMS Gateway). | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-7 | Secure Login: Add CAPTCHA / reCAPTCHA (or equivalent) on login forms. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-8 | Spam Protection: Anti-spam on comments, enquiry forms, newsletter and contact forms (CAPTCHA/reCAPTCHA). | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-9 | Education and Training: Train website administrators/users on security, password management, phishing awareness. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-10 | Data Encryption at Rest: Encrypt sensitive data (passwords, personal info, other sensitive data) on PODC servers. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-11a | Secure File Uploads: Allow only jpg, jpeg, png, pdf; deny all other types. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-11b | Secure File Uploads: Strict validation + malware/scanning; magic-bytes + extension + content-type checks before storing. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-11c | Secure File Uploads: Enforce file size limits; store uploads outside web root; prevent script execution; remove excess permissions. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-12 | File Permission Settings: Restrict access to sensitive files/directories; write access only where necessary. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-13 | Disable File Editing: Disable file editing via WordPress/CMS dashboard to prevent unauthorized code changes. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-14 | Database Security: Parameterized queries, input validation, least-privilege DB accounts; prevent SQL injection. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-15a | Server Misconfiguration: Do not expose .git folder from webserver directory. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-15b | Server Misconfiguration: Keep WordPress plugins updated to avoid leakage/unauthenticated access. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-15c | Server Misconfiguration: Restrict WordPress REST API; read-only for authorized accounts only where applicable. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-15d | Server Misconfiguration: Remove/restrict sensitive files (php.ini, info.php, license.txt, readme.html, wp-links-opml.php, etc.). | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-16 | Vulnerability Avoidance: Prevent SQL Injection, XSS, CSRF, Directory Traversal, RCE, File Inclusion, Brute Force, SSRF, Server misconfigurations. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-17 | Input Validation & Output Encoding: Validate/sanitize all inputs; encode outputs; test against injection payloads. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-18 | Session Management: Secure token generation/transmission; invalidate on logout/expiry; prevent fixation, hijacking, replay. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-19 | Self-host All Assets: Host images, fonts, JS, CSS locally; avoid external CDNs/third-party scripts/iframes unless necessary; update references. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-20 | Regular Updates: Quarterly WordPress core/theme/plugin updates with no UI/UX collateral impact. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-21 | Firewall Protection: Coordinate with PODC security team to align WAF before public publish. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-22 | Backup and Restore: Automated, reliable backups of website files and databases; restore tested. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-23 | Monitor Website Performance: Monitor uptime, page load; optimize images/plugins (e.g. Analytics). | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-24 | Logging and Monitoring: Comprehensive logs for user activity, incident detection, real-time response. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-25 | WordPress Hardening: PHP safe practices; web directory not writable; disable file edit; disable plugin install from dashboard. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-26a | Website Hardening: Directory access restrictions via .htaccess (Apache) for sensitive paths. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-26b | Website Hardening: HTTP security headers — HSTS, CSP, X-Content-Type-Options, X-Frame-Options, X-XSS-Protection. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-26c | Website Hardening: Disable unnecessary HTTP methods; limit max request size; set secure cookie flags. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-26d | Website Hardening: Configure CSP trusted content sources to mitigate XSS. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-26e | Website Hardening: Custom error pages (404/403) with minimal information disclosure. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-26f | Website Hardening: Disable directory listing; disable server signature/version in headers. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |
| 3.8.1-26g | Website Hardening: Disable unused services and ports to reduce attack surface. | ☒ N/A | Product 1 Website/WordPress is outside the port_of_duqum CodeIgniter application scope. Track this row in the website project. | Website team |

C. Product 2 — e-Services Portal Security Checklist

Covers Gate Pass, Vendor Registration, Tendering/RFQ, Supplier Portal, Permit to Work (HSSE), and related staff workflows. Mapped from Section 3.8.1 controls and applied to authenticated e-Services processes. Items eSvc-A to eSvc-J are portal-critical controls implied by the same security obligations for unauthorized access, data protection and secure workflows.

| # | Security Requirement | Status | Evidence / Remarks | Owner |
| --- | --- | --- | --- | --- |
| 3.8.1-1 | HSTS, HTTPS and SSL Security: Full HTTPS for portal and APIs; SSL/TLS installed; HSTS enabled; cookies encrypted in transit. | ☒ N/A | Server/TLS-owned. App supports production HTTPS base URL and .htaccess HSTS fallback; final certificate/HSTS scan is server evidence. | PODC infra |
| 3.8.1-2 | Cookie Hijacking Protection: Secure session cookies for visitor/vendor/staff portals (Secure, HttpOnly, SameSite). | ☑ Done | Cookie/session configs force production Secure, HttpOnly and SameSite controls; database sessions and regeneration are configured. | Supplier app lead |
| 3.8.1-3 | User Access Control: Role-based access for Visitor, Department, Commercial, Security Officer, ROP, Vendor, Procurement, Tender Manager, Committee, HSSE. | ☑ Done | RBAC and object guards exist: Security_Controller, Roles UI, Left_menu, Vendor_portal_authorizer, vendor CR context, Gate/PTW/Tender scoping. | Supplier app lead |
| 3.8.1-4 | Account Lockout: Lockout after failed attempts for all e-Services logins (visitor, vendor, staff). | ☑ Done | Auth_security_model and Signin add IP/identity throttling, persistent lockout and generic failures; password-change throttling covered. | Supplier app lead |
| 3.8.1-5 | Strong Passwords: Enforce strong password policy for registration, change-password, admin and vendor accounts. | ☐ Pending | Password policy and password_hash are implemented for new/change/reset flows. Legacy MD5 fallback cleanup and forced reset remain before final sign-off. | Supplier app lead |
| 3.8.1-6 | Secure Authentication (MFA): SMS OTP MFA for account creation / forgot password / sensitive actions (Oman numbers; PODC iBulk). Prefer email OTP for vendor where required. | ☒ N/A | SMS OTP/iBulk is deferred for this release by scope. Keep disabled until separate activation evidence exists. | PODC / supplier |
| 3.8.1-7 | Secure Login: CAPTCHA/reCAPTCHA on login and registration screens. | ☑ Done | reCAPTCHA library and login/vendor/gate-pass registration hooks exist with production fail-closed/provider validation behavior. | Supplier app lead |
| 3.8.1-8 | Spam / Abuse Protection: Protect registration, clarification posts, enquiry and public forms from spam/abuse. | ☑ Done | Main public abuse paths use CAPTCHA and/or throttling: login, vendor registration, gate-pass registration, public tickets/leads/estimates. | Supplier app lead |
| 3.8.1-9 | Education and Training: Security awareness for portal admins and operational users (password hygiene, phishing). | ☒ N/A | Training is organizational evidence, not application code. Keep as handover/go-live evidence. | PODC / supplier |
| 3.8.1-10 | Data Encryption at Rest: Encrypt passwords, Civil/Passport IDs, uploaded ID cards, payment data and other PII on PODC servers. | ☐ Pending | Passwords/tokens/tender opening codes are protected, but full PII/upload/database encryption at rest needs approved DB/storage/key evidence. | PODC infra / supplier |
| 3.8.1-11a | Secure File Uploads: Gate Pass ID cards and vendor docs — allow only jpg, jpeg, png, pdf; deny others. | ☑ Done | Security-document upload allowlist is jpg/jpeg/png/pdf in Upload_security; context validation is tested. | Supplier app lead |
| 3.8.1-11b | Secure File Uploads: Magic-bytes + extension + content-type validation; malware scanning before disk write. | ☐ Pending | Extension, MIME and magic checks are implemented; live malware scanner/quarantine/alert evidence is still required. | PODC infra / supplier |
| 3.8.1-11c | Secure File Uploads: Size limits; store outside web root; no script execution; least file permissions. | ☑ Done | Size limits, randomized protected WRITEPATH storage and executable-extension denial exist for hardened upload contexts. | Supplier app lead |
| 3.8.1-12 | File Permission Settings: Restrict access to uploaded documents, reports, tender files and sensitive directories. | ☒ N/A | OS/file ownership and directory permission audit are server/storage controls. App protected-streaming controls are tracked in document rows. | PODC infra |
| 3.8.1-13 | Disable Runtime Code Editing: No online code/config editing from application UI; disable dangerous admin file operations. | ☑ Done | Runtime plugin/update/code editing is disabled in production through Rise config and controller guards. | Supplier app lead |
| 3.8.1-14 | Database Security: Parameterized queries; least-privilege DB users; separate DB credentials for e-Services; prevent SQL injection. | ☐ Pending | App uses bound queries/Query Builder in hardened paths and no runtime DDL. DB least privilege, migration reconciliation and full SQL review remain. | DBA / supplier |
| 3.8.1-15 | Server Misconfiguration: No exposed .git/info/debug files; remove phpinfo/readme/license leftovers; harden PHP app exposure. | ☒ N/A | Server webroot/source-disclosure hardening is infrastructure evidence. Repo .htaccess and .gitignore controls exist but external scan is server-owned. | PODC infra |
| 3.8.1-16 | Vulnerability Avoidance: No SQL Injection, XSS, CSRF, Path Traversal, RCE, File Inclusion, Brute Force, SSRF, or misconfigurations in portal workflows. | ☐ Pending | Major OWASP controls exist (CSRF, safe methods, upload containment, RBAC, nonces), but SAST/SCA/DAST/pen-test is still required. | Supplier security |
| 3.8.1-17 | Input Validation & Output Encoding: Validate all form fields (gate pass, vendor, tender, PTW); sanitize/encode outputs. | ☐ Pending | Hardened controllers validate IDs/enums and escape outputs; CSV formula protection exists. Full legacy route/output review remains. | Supplier app lead |
| 3.8.1-18 | Session Management: Secure sessions per role; invalidate on logout/expiry; prevent fixation/hijacking/replay across portals. | ☑ Done | Database sessions, regeneration, logout destruction, session-version revocation, one-time nonces and external membership confinement are implemented. | Supplier app lead |
| 3.8.1-19 | Self-host Assets: Host portal JS/CSS/fonts/images locally; minimize third-party scripts/iframes. | ☐ Pending | Core assets are local and CSP is present, but third-party/integration and inline/eval CSP inventory remains. | Supplier app lead |
| 3.8.1-20 | Regular Updates: Quarterly security patches for PHP framework/libraries/dependencies with regression checks. | ☐ Pending | CodeIgniter 4.7.4 baseline and runtime tests exist; full SBOM/SCA and quarterly patch evidence remain. | Supplier security |
| 3.8.1-21 | Firewall Protection: Align e-Services application with PODC WAF before internet exposure. | ☒ N/A | WAF/firewall is a production infrastructure control, not application code. | PODC infra |
| 3.8.1-22 | Backup and Restore: Automated backups of e-Services app files, uploads and databases; restore verified. | ☒ N/A | Backup/restore is production operations evidence, not application code. | PODC infra / DBA |
| 3.8.1-23 | Performance / Availability Monitoring: Monitor portal uptime and critical transaction performance (login, OTP, payment, approvals). | ☒ N/A | Uptime/APM monitoring is production operations evidence. Application logs support later monitoring. | PODC infra |
| 3.8.1-24 | Logging and Monitoring: Audit logs for approvals, reject/block/unblock, payments, tender downloads, bid submissions, OTP attempts. | ☐ Pending | Application audit/log redaction exists for auth/workflow/document/QR/notification paths. SIEM, retention and alert proof remain. | PODC infra / supplier |
| 3.8.1-25 | Application Hardening: Web directory not writable; disable dangerous PHP functions; no arbitrary plugin/code install from UI. | ☑ Done | Application-side runtime install/edit operations are disabled and executable upload types are rejected. Host immutability is server evidence. | Supplier app lead |
| 3.8.1-26a | Portal Hardening: Directory restrictions (.htaccess/nginx) for uploads, config, logs and private docs. | ☒ N/A | Directory restrictions are mainly web-server configuration. App .htaccess fallback exists; external server proof is separate. | PODC infra |
| 3.8.1-26b | Portal Hardening: Security headers — HSTS, CSP, X-Content-Type-Options, X-Frame-Options, X-XSS-Protection. | ☑ Done | Security headers/CSP are configured in app/.htaccess with duplicate-header regression tests. | Supplier app lead |
| 3.8.1-26c | Portal Hardening: Disable unused HTTP methods; limit request size; secure cookie flags. | ☑ Done | SafeHttpMethods, request-size limits and secure cookie settings exist at application/config level; edge server limits still verified separately. | Supplier app lead |
| 3.8.1-26d | Portal Hardening: CSP configured for trusted sources only. | ☐ Pending | CSP exists, but legacy unsafe-inline/unsafe-eval allowances still need removal or a signed exception. | Supplier app lead |
| 3.8.1-26e | Portal Hardening: Custom 404/403 pages with minimal disclosure. | ☑ Done | Production error handling and forbidden/not-found routes avoid normal debug disclosure; final HTTP scan still required. | Supplier app lead |
| 3.8.1-26f | Portal Hardening: Directory listing disabled; server signature/version hidden. | ☒ N/A | Directory listing and server banner/version hiding are server controls; app .htaccess fallback exists. | PODC infra |
| 3.8.1-26g | Portal Hardening: Unused services/ports disabled on hosting environment. | ☒ N/A | Unused services/ports are server/network controls. | PODC infra |
| eSvc-A | Authorization Separation: Vendors must not view other vendors’ clarifications or bids; enforce object-level authorization on all requests. | ☑ Done | Vendor/tender object authorization and selected-CR revalidation are implemented; tests cover multi-CR and cross-company isolation. | Supplier app lead |
| eSvc-B | Workflow Integrity: Gate Pass / Vendor / Tender approvals must enforce step order (Dept → COM → Security → ROP etc.) and record Approver ID + Date/Time. | ☑ Done | Gate Pass, Vendor, Tender and PTW workflows enforce stage order and record actor/time audit/history. | Supplier app lead |
| eSvc-C | Block/Unblock Controls: Only authorized Security/ROP roles can block/unblock; actions logged and visible in subsequent approval steps. | ☑ Done | Block/unblock controller is permission-gated and model records actor/time/reason/history; downstream checks consume active blocks. | Supplier app lead |
| eSvc-D | Payment Security: Secure payment gateway integration; protect payment receipts/history; restrict access to transaction logs. | ☒ N/A | Payment is deferred for this release. Keep payment UI/routes/jobs disabled until separate activation evidence exists. | PODC / supplier |
| eSvc-E | Tender Document Controls: Paid downloads only after confirmed payment; enforce 72-hour download window; separate technical/commercial proposal submission. | ☐ Pending | Technical/commercial proposal separation is implemented. Paid download and 72-hour window remain deferred with payment activation. | Supplier app lead |
| eSvc-F | Sensitive Document Viewing: ID/attachments shown securely (popup for png/jpg); authorized roles only; no direct public URL guessing. | ☐ Pending | Authorized streaming/protected WRITEPATH is implemented for key flows. Historical file migration/direct-public-URL reconciliation still pending. | Supplier app lead / PODC infra |
| eSvc-G | QR Gate Pass Security: Gate pass QR uniquely tied to approved request; prevent forgery/reuse; validate at Security Officer scan. | ☑ Done | Gate Pass QR uses CSPRNG tokens, unique index, issued-pass checks, one-time scan proof and transactional entry/exit replay prevention. | Supplier app lead |
| eSvc-H | Notifications Security: Action alerts must not leak sensitive data via email/SMS beyond need-to-know. | ☒ N/A | Email/SMS notification delivery review is deferred by scope. Signed processor HMAC/nonce and payload guard are implemented. | PODC / supplier |
| eSvc-I | Export / Report Controls: CSV/PDF/Excel exports (reports, vendor lists, payment logs) restricted to authorized staff only. | ☑ Done | POD/Tender/Gate reports and CSV exports are permission-gated; CSV formula neutralization is implemented. Payment exports deferred. | Supplier app lead |
| eSvc-J | Pre-Go-Live Security Test: Execute supplier security test scenario covering auth, uploads, payments, tender isolation, and OWASP top risks. | ☐ Pending | Application test scenario is prepared and source contracts are available. Independent current-release security test/retest and signatures remain. | Supplier security / PODC |

D. Suggested Status Legend & Sign-off

☐ Pending   |   ☑ Completed / Verified   |   ☒ Not Applicable (with justification)   |   △ Partial

| Role | Name / Signature | Date |
| --- | --- | --- |
| Supplier Security Lead |  |  |
| PODC Project Manager |  |  |
| PODC Security Team |  |  |

beDots LLC | Confidential | Based on PODC Annexure A §3.8